TEST PLAN FOR PRODUCT STORE WEB APPLICATION

Contents

INTRODUCTION	2

TEST OBJECTIVES	2

SCOPE OF TESTING	2

TESTING RESOURCES	3

TESTING DESIGN TECHNIQUE	4

TEST ENTRY	5

TEST EXIT CRITERIA	6

DEFECT MANAGEMENT	6

TESTING SCHEDULE	7

RISK AND MITIGATIONS	9

ENVIRONMENT SETUP	10

COMMUNICATIONS PLAN	10

# INTRODUCTION

The Product Store is a web-based e-commerce platform that enables customers to browse products, manage shopping carts, and complete purchases through a secure order process. This Test Plan defines the testing approach, scope, resources, schedule, and risk management strategies to ensure the Product Store delivers a reliable, secure, and seamless user experience. Testing will be conducted from a black-box perspective on the publicly accessible site at Product Store.

# TEST OBJECTIVES

The objectives of testing for the Product Store application are to:

- Ensure all user stories and acceptance criteria are fully implemented and the application functions according to requirements.

- Validate core e-commerce functionalities, including product browsing, cart management, checkout, and order placement.

- Identify, document, and track defects to support timely resolution and improve overall product quality.

- Verify consistent functionality and user experience across supported browsers, devices, and screen sizes.

- To ensure the application is easy to use for first-time users without requiring prior training.

- Confirm the secure handling and protection of sensitive user data, including payment and personal information.

# SCOPE OF TESTING

This section defines the limits of testing for the Product Store application by outlining which features and functions will be tested and which will not. The scope keeps testing efforts focused on key user-facing features and business needs. This approach helps use time and resources effectively while ensuring product quality.

In Scope

- User Story & Functional Validation: Ensuring that each user story, including those related to the homepage, cart, and checkout, is correctly implemented and behaves as described in the acceptance criteria.

- End-to-End User Journey: Testing the complete user journey from landing on the homepage to placing an order, with all intermediate steps such as product selection and cart management.

- Exploratory Testing: Conducting unscripted, free-form exploration of the application to identify issues that structured test cases might not cover.

- User Acceptance Testing: Engaging stakeholders to verify that the application aligns with real-world expectations and is ready for release.

- Regression Testing: Ensuring that modifications or bug fixes do not negatively impact previously working functionality, maintaining overall system stability.

- Compatibility Testing: Confirming that the application provides a consistent experience regardless of the user's choice of browser or device.

- Usability & Accessibility Testing: Assessing the application to ensure how easy it is for users to use, including intuitive navigation and clear system feedback, while also verifying it can be used by people with disabilities.

- Security & Input Validation – Checking that forms accept valid inputs, reject invalid ones, and that sensitive information such as credit card details is handled appropriately and securely.

- Basic Performance Testing – Measuring page load times and transaction responsiveness under normal user conditions to ensure efficient system performance during typical usage.

Out of Scope

- Detailed testing of third-party payment gateway logic beyond form submission and basic response handling.

- Activities such as optimizing server response times, database indexing, or network configuration that require access to and control over the backend systems.

- Reviewing source code for defects, analyzing code coverage, or performing integration tests that require access to the underlying codebase.

- Direct testing of database queries, stored procedures, or backend APIs that are not exposed through the user interface.

# TESTING RESOURCES

This section identifies the personnel, tools, and support systems allocated to execute the testing activities defined in this plan.

QA Team:

- Ansah Mercy – Quality Assurance Lead

- Adwoa Mansa – Quality Assurance Engineer

- Kwasi Mensa – Quality Assurance Engineer

Test Tools:

- Cross-browser Testing: BrowserStack

- Automation: Selenium (for regression)

- Accessibility: Browser Accessibility Tools (Accessibility Insights)

- Screen Recording: Loom (for defect evidence)

- Test Management: Microsoft Excel

Additional Resources:

- Stakeholders

- Product Owner for requirement clarification

- Development Team for support (fixing identified defects)

- End users for User Acceptance Testing

# TESTING DESIGN TECHNIQUE

This section describes the methodologies and approaches that will guide the creation and execution of test cases. These techniques ensure comprehensive coverage by systematically evaluating different aspects of the application’s behavior, from input validation and state management to user workflows and error conditions.  By applying these testing strategies, we aim to uncover defects efficiently while validating both typical and edge-case user interactions.

Techniques to be Applied:

- Equivalence Class Partitioning: Valid/invalid inputs for name and credit card fields, where inputs are grouped into categories that are expected to behave similarly to reduce redundant testing.

- Boundary Value Analysis: Credit card length (16 digits), name format (letters only), focusing specifically on testing at the edges of input ranges and format boundaries.

- State Transition Testing: Cart states (empty → added → removed → checkout), verifying that the system correctly handles transitions between different states of the shopping cart.

- Error Guessing: Invalid form submissions, leveraging tester intuition and experience to identify potential failure points not covered by formal techniques.

- Scenario Testing: Complete user journeys (browse → add to cart → checkout), testing end-to-end workflows to ensure all integrated features work together as intended.

# TEST ENTRY

This section defines the prerequisites that must be satisfied before formal testing of the Product Store application can begin. These criteria ensure that the test environment is stable and the system is in a testable state, thereby maximizing testing efficiency and effectiveness.

Criteria

- Test Environment Availability: The live Product Store website must be operational and fully accessible at the designated URL.

- Test Case Preparation: Comprehensive test cases covering all user stories and acceptance criteria must be documented, reviewed, and approved by the QA Lead and Product Owner.

- Test Data Readiness: All necessary test data must be prepared and available for use during testing.

- Test Tool Configuration: All required testing tools (BrowserStack, Selenium, Accessibility Insights, etc.) must be installed, configured, and validated for use.

- Defect Management Process: The defect logging and tracking process in Microsoft Excel must be established, with clear severity definitions.

- Team Readiness: The assigned QA team members must be briefed on the test plan, user stories, and testing schedule, with no outstanding questions regarding scope or approach.

# TEST EXIT CRITERIA

This section defines the conditions that must be met to conclude the testing phase for the Product Store application. These criteria ensure that the application meets quality standards, all planned testing activities are completed, and the product is ready for release or progression to the next phase.

Criteria

- Test Execution Completion: All planned test cases have been executed with results documented.

- Defect Resolution Status: All critical and high-priority defects have been resolved, retested, and closed, with no open defects that would prevent a successful user release.

- Acceptance Criteria Met: All user story acceptance criteria have been verified as fulfilled through testing or stakeholder confirmation.

- User Acceptance Testing Sign-off: Formal approval has been received from the Product Owner or designated stakeholders confirming the application meets business requirements.

- Regression Coverage: A full regression test suite has been executed on the final build with no new defects introduced in previously stable functionality.

- Test Documentation Finalized: All test artifacts have been reviewed, finalized, and archived.

# DEFECT MANAGEMENT

This section outlines the structured process for identifying, documenting, prioritizing, and resolving defects discovered during testing of the Product Store application. A clear defect management workflow ensures issues are tracked transparently, addressed efficiently, and communicated effectively across the team.

Process:

- Defect Logging: All defects will be documented in a Microsoft Excel tracker with the following information:

  - Bug ID

  - Bug Description

  - Steps to Reproduce

  - Expected Results

  - Actual Results

  - Environment

  - Severity

  - Priority

  - Status

  - Assignee

- Severity Classification:

  - Critical: Blocks core functionality (e.g., unable to add to cart, checkout fails)

  - High: Major feature impairment (e.g., price calculation error, broken navigation)

  - Medium: Minor functional issue or UI inconsistency

  - Low: Cosmetic or text-related issues

- Defect Triage: Weekly defect review meetings will be held with the QA Lead, Product Owner, and Development Team to:

  - Confirm defect validity

  - Assign priority and ownership

  - Plan resolution timelines

- Resolution & Retesting:

  - Developers will update the defect tracker with fixes

  - QA will retest resolved defects and update status (Verified/Reopened)

  - Critical fixes will be retested within the same sprint

- Reporting: A defect summary report will be shared in weekly reviews, including:

  - Total defects opened/closed

  - Open defects by severity

  - Trend analysis

- Defect Closure: Defects will be closed only after:

  - Fix is verified in test environment

  - No new defects are introduced

  - Product Owner approves closure for UAT-related issues

# TESTING SCHEDULE

This section outlines the timeline and sequencing of testing activities for the Product Store application. Since testing will be conducted on a live, deployed system without alignment to development cycles, this schedule is organized as a continuous testing engagement.

| Test Phase | Test Timeline | Test Area/Coverage | Assigned to | Remarks |
| --- | --- | --- | --- | --- |
| Requirements Review | Before testing period | User stories and acceptance criteria | QA Lead, QA Engineers | Requirements will be reviewed to ensure clarity and testability before test execution begins. |
| Functional Testing | During testing period | Homepage, product listings, product details, cart, order placement | QA Engineers | Test cases will cover all functional requirements and will be executed early to identify defects as soon as possible. |
| Exploratory Testing | During testing period | All visible functionalities | QA Engineer | Exploratory testing may be performed at any point but will primarily be conducted after functional testing is completed. |
| Input Validation & Security Testing | During testing period | User authentication forms, order form fields and validations | QA Engineer | Testing will focus on validating inputs and making sure sensitive data is stored securely. |
| Regression Testing | After defect fixes | Previously tested functionalities | QA Engineer | Testing will cover all impacted areas to ensure changes or fixes do not affect existing functionality. |
| Compatibility Testing | During testing period | Cross-browser and device coverage | QA Engineer | Testing will ensure consistent behavior across multiple browsers and devices. |
| Accessibility Testing | During testing period | Navigation, forms, readability | QA Engineer | Testing will verify that the application meets accessibility standards and is usable by people with disabilities. |
| User Acceptance Testing (UAT) | Final phase of testing | End-to-end business workflows and user scenarios | Stakeholders (Business Users), Product Owner | UAT will validate that the application meets business requirements and is ready for production release. |
| Test Closure | End of testing | Test summary, documents, reporting | QA Engineer | Test activities will be concluded with the preparation of final test reports and documentation. |

# RISK AND MITIGATIONS

This section identifies potential challenges that could impact the product quality, along with their assessed impact level and corresponding strategies to minimize their effect.

| Risk | Impact | Mitigation |
| --- | --- | --- |
| Unclear or changing requirements | High | Regular requirement clarification sessions with Product Owner before test design. |
| Cross-browser compatibility issues | Medium | Early and continuous cross-browser testing using BrowserStack. |
| Security and validation gaps | High | Early validation of input sanitization and secure data handling in forms. |
| Late discovery of critical defects | High | Early functional and exploratory testing of core user journeys. |
| Lack of backend visibility for validation | High | Use browser DevTools to monitor network activity and error logs. |
| Lack of a dedicated test environment may cause interference from parallel activities, impacting test accuracy. | Medium | Lack of a dedicated test environment may cause interference from parallel activities, impacting test accuracy. |

# ENVIRONMENT SETUP

This section outlines the specific technical configurations and resources required to establish a reliable foundation for testing the Product Store application, ensuring all environments, tools, and dependencies are correctly prepared before testing begins.

Test Environment Configuration

- Web Browsers: Chrome, Firefox, Edge, Safari

- Devices: Desktop, Tablets, Mobile Phones

- Operating Systems: Windows, macOS, Android, iOS

- Test Environment: Application URL (Product Store)

- Testing Tools: BrowserStack, Selenium, Accessibility Tools, Loom, Excel

- Test Data: Synthetic user profiles and payment information

# COMMUNICATIONS PLAN

This section outlines the structured approach for sharing information, updates, and issues among team members and stakeholders throughout the testing cycle, ensuring transparency. Below is the plan:

- Regular Sync Meetings: Scheduled sessions will be held to discuss test execution progress, defects identified, and observations from black-box testing against defined user stories and acceptance criteria.

- Review and Validation Sessions: Periodic reviews will be conducted with stakeholders to confirm that observed system behavior aligns with documented requirements and expected outcomes.

- Status Reporting: Weekly QA status reports will be prepared and shared using Microsoft Excel, providing visibility into test coverage, execution progress, defect status, and key quality metrics.

- Defect Communication: Slack and Microsoft Teams will be used for timely communication regarding defect clarification, prioritization, and coordination of testing activities.

- Defect Triage & Assignment: Meetings will be held to review logged defects and assign them to developers for fixing based on priority and impact.

- Documentation and Traceability: Excel-based test case and defect tracking documents will serve as the primary source of truth for test artifacts, ensuring traceability throughout the testing lifecycle.